LEAD RESPONSE DESK

Technical Handoff

Roopkala Lead Desk - Version 1

HANDOFF STATUS: IMPLEMENTATION COMPLETE; EXTERNAL ACTIVATION REMAINS The application, database migrations, worker jobs, tenancy controls and production configuration are complete and verified locally. Live VPS deployment, real Google credentials, the real Meta account, approved DNS and physical-device acceptance remain deployment activities.

Repository: lead-response-desk

Client-facing name: Roopkala Lead Desk

Prepared: 23 September 2026

Evidence baseline: 43 automated tests; clean database bootstrap; production build

# 1. Delivery summary

Lead Response Desk is a standalone, multi-tenant lead intake and follow-up application. Its supported production flow is Google Sheets or Meta intake, round-robin ownership, a salesperson Today queue, immediate Call/WhatsApp first-touch capture, a four-business-day follow-up cadence, canonical Won/Dead/Bad outcomes and owner performance reporting.

| Area | Status | What is delivered |
| --- | --- | --- |
| Core product | PASS | Login, role-based navigation, Today queue, lead detail, attempts, notes, follow-ups, outcomes, settings and dashboard. |
| Database | PASS | Seven migrations, tenant isolation, forced RLS, append-only event tables, canonical outcomes and follow-up attribution. |
| Google Sheets | READY | Read-only service-account polling, configurable mapping/cutoff, day-first dates, no row limit, deduplication. |
| Meta | READY / OFF | Raw-body signature verification, persistence-first handling, Graph hydration/retry, reconciliation and dedupe; disabled until credentials are supplied. |
| Production stack | READY | PostgreSQL 16, migrations/bootstrap, Next.js web, dedicated pg-boss worker and Caddy in Docker Compose. |
| Local Docker run | BLOCKED | Docker executable is not installed on the verification Mac. Equivalent native Postgres, web and worker boot passed. |

## What was intentionally removed

Push notifications, provider-sent WhatsApp alerts and their fallback test.

International-SLA special handling and its test. All leads use the configured store-hours business clock.

Quality, campaign and report/PDF screens, weekly report route, CSV-import UI and offline/PWA files.

OTP and magic-link delivery. Version 1 uses password authentication with secure server sessions.

## What is not yet a live-production fact

No real Meta Business Manager, Page or token has been connected.

No real Google Sheet/service account has been connected in this environment.

The VPS, Caddy TLS, approved domain/DNS and off-host backups have not been provisioned here.

Physical iOS/Android acceptance was not executed; mobile behavior is covered by code/contract tests.

# 2. Architecture and runtime

| Component | Responsibility | Runtime boundary |
| --- | --- | --- |
| Next.js web | Authenticated screens and JSON endpoints | Port 3000 inside Compose; reached only through Caddy |
| PostgreSQL 16 | Tenants, users, leads, attempts/events, follow-ups, jobs/configuration | Private Docker network; owner role for migration, app role for runtime |
| pg-boss worker | Follow-up processing, Sheet polling, Meta processing/reconciliation | Separate process/container; shares database only |
| Caddy | TLS termination and reverse proxy | Public ports 80/443 |
| Lead adapters | Normalize Google Sheets and Meta records into one intake contract | Secrets remain server-side |

## Repository map

| Path | Purpose |
| --- | --- |
| src/app | Pages, layouts and route handlers |
| src/components | Mobile and desktop application UI |
| src/db/migrations | Ordered SQL migrations 0000 through 0006 |
| src/domain | Normalization, store-hours calculations and product types |
| src/lead-sources | Meta and Google Sheets adapters |
| src/services | Lead intake, synchronization and read models |
| src/worker | Dedicated background worker entry point |
| tests | Unit, production-contract and real-PostgreSQL integration tests |
| compose.yaml / Caddyfile | Production service topology and TLS ingress |

## Authentication and roles

Passwords are bcrypt-hashed. A server session cookie is HTTP-only; logout revokes the stored session.

Owner: all tenant leads, dashboard, users, settings and integration configuration.

Salesperson: assigned leads and personal work/metrics only.

Agency: read-only dashboard and leads; database policy prevents writes.

Emergency owner reset is provided by the owner:reset-password CLI and was exercised end to end.

## Data guarantees

Every application table has non-null tenant_id, forced RLS and at least one policy; db:verify enforces this catalog rule.

attempts, attempt_events and lead_events are append-only.

Leads pin the relevant SLA/store-hours policy so later configuration cannot rewrite the original measurement context.

Follow-ups snapshot assigned_to; only pending rows move on reassignment. Done/missed work stays with the responsible salesperson.

# 3. Product workflow and business rules

## Lead stages

The canonical stage list is: new, contacted, follow_up, dormant, won, dead and bad. Closed means won, dead or bad.

## Assignment and repeat enquiry

Round-robin alternates across active salespeople, skips disabled users and falls back to the owner when nobody is active.

Reassignment moves pending follow-ups only; historical done/missed rows retain their original assigned_to.

A repeat enquiry reactivates a dormant lead, logs an event for an open lead, and creates a new lead when the previous lead is closed.

## First response and Today queue

The queue has Untouched, Follow-ups due and Active sections, with 30-second refresh, alert counters, sound and a tap-to-enable control.

Call and WhatsApp use real anchor links. The attempt is sent through sendBeacon/keepalive without delaying link opening.

First response is computed only inside configured store hours. Example verified: 21:30 arrival, next-day 10:40 tap, 10:30-20:30 schedule equals 10 minutes.

A first-touch quick note is always visible. Client timestamps never drive response metrics.

## Follow-up cadence

Four business days by default, configurable by the owner.

Yes and No require a note of at least 10 characters; Yes also requires a same-day Call or WhatsApp attempt.

Unanswered items become missed at store close. A miss does not stop later cadence. Unclosed leads become dormant after day four.

Closing a lead cancels pending follow-ups; cancelled rows are excluded from follow-up performance metrics.

## Outcomes and the single close gate

| Outcome | Canonical reasons | Requirement |
| --- | --- | --- |
| Won | No reason; order value required | No attempt gate |
| Dead | not_interested, bought_elsewhere, price_too_high, other | not_interested requires 2 attempts on 2 distinct IST dates; other requires a note |
| Bad | spam, wrong_number, not_reachable, fake_enquiry | spam and not_reachable require 2 attempts on 2 distinct IST dates |

No legacy three-attempt/WhatsApp gate remains. Database migration 0006 maps existing non-canonical values to a safe canonical state and installs the single authoritative gate function.

# 4. Intake integrations

## Google Sheets

Server-side service account with Viewer access; the application never writes to the sheet.

Configurable Sheet ID/URL, tab, header row, import cutoff and field mapping.

Supported source columns include external_id, meta_lead_id, created_at, name, phone, email, city, campaign and ad.

Day-first Indian dates are accepted. Rows older than the cutoff are skipped and counted. The previous 5,000-row limit is removed.

Default incremental poll is one minute, with a periodic full edit check.

## Meta Lead Ads

HMAC SHA-256 is calculated on the raw body and compared timing-safely. Invalid/missing signatures return 403 and are not queued.

A valid request is stored before queueing and acknowledged quickly. Hydration uses Graph API with retry/backoff and per-form field mapping.

created_time becomes lead arrival time. A 15-minute reconciliation scans the prior two hours only when Meta is enabled.

An advisory lock and unique (tenant_id, meta_lead_id) prevent races. Normalized phone within 10 minutes is the fallback dedupe key.

App secret and access token remain environment-only; they are never stored in the database or sent to the browser.

## Meta permissions and activation sequence

Generate a system-user token with exactly: leads_retrieval, pages_show_list, pages_read_engagement, pages_manage_metadata and ads_read.

Attach the app, Facebook Page and ad account in the client Business Manager.

Grant Page Leads Access and subscribe the Page to the leadgen webhook field.

Deploy HTTPS, set /api/webhooks/meta as the callback and confirm the verify token.

Place app ID, app secret and token only in server environment variables.

Save form IDs and mappings, use Test connection, then submit one Lead Ads Testing Tool lead.

Enable META_CONNECTION_ENABLED and restart web and worker after the test lead appears exactly once.

SECURITY NOTE Do not paste live tokens into tickets, commits, screenshots or this handoff. Rotate any credential that has been exposed.

# 5. Verification evidence

| Check | Result | Evidence |
| --- | --- | --- |
| Automated suite | PASS | 7 test files; 43 tests passed |
| Lint | PASS | npm run lint |
| TypeScript | PASS | npm run typecheck |
| Production build | PASS | npm run build; 23 routes generated |
| Launch validation | PASS | Production-style environment accepted |
| Clean database | PASS | Migrations 0000-0006, owner bootstrap and db:verify |
| Tenant security | PASS | 35/35 tables verified; salesperson separation and agency write block checked |
| Web health | PASS | Production server returned database=healthy |
| Worker | PASS | Dedicated worker reached ready state |
| Owner recovery | PASS | Password reset CLI and subsequent login succeeded |
| Docker engine | BLOCKED | docker command unavailable on verification Mac |

## Required database integration coverage

Single close gate: all three gated reason/stage combinations block after one attempt, block two attempts on the same day and allow two attempts on two days; ungated reasons remain open.

Follow-up API: Yes without same-day tap returns 422; Yes with a tap returns 200; a short note returns 422.

Round-robin: two active users alternate, a disabled user is skipped, and owner fallback works.

Repeat enquiries: dormant reactivates, open logs an event, closed creates a new lead.

Attribution: A misses day one, pending work moves to B, B completes day two; metrics record one miss for A and one completion for B.

Dashboard: every per-salesperson metric is asserted for Today, seven days and 30 days, including outcome reasons and cancelled-follow-up exclusion.

Sheet/Meta race: concurrent arrivals for one lead deduplicate in a real PostgreSQL transaction test.

Large-sheet behavior: a 10,000-row synthetic sheet dataset validates the removed cap; it is not a live client sheet.

## Smoke-test disposition

Steps 1-4 and 6-15 passed through automated real-database coverage and/or direct production-process checks. Step 5 (physical iOS/Android tap behavior) is partial: link and background-send contracts pass, but a human device run remains required. The live Meta portion of step 11 remains external; signed mocked Meta and concurrent real-database dedupe passed.

# 6. Deployment and operations

## Production launch

cp .env.example .env # Fill production values; keep META_CONNECTION_ENABLED=false initially. NODE_ENV=production npm run launch:check -- --production docker compose up -d --build docker compose ps docker compose run --rm migrate npm run db:verify curl -fsS https://YOUR_APPROVED_DOMAIN/api/health

## Post-launch acceptance

1.  Sign in as Owner; create two active salespeople and one read-only Agency user.

2.  Connect the real Google Sheet as Viewer; verify cutoff, mapping and alternating assignment.

3.  On a real phone, test navigation, Call, WhatsApp, quick note, follow-up Yes/No and outcome gates.

4.  Verify salesperson isolation and that Agency changes are blocked.

5.  Compare Today, seven-day and 30-day numbers with a controlled lead set.

6.  Test owner password recovery; then remove OWNER_RESET_PASSWORD from the environment.

7.  Activate Meta only after HTTPS, token, Page Leads Access, form mapping and the one-lead test are complete.

## Backup and recovery

Configure an encrypted off-host destination. Run a daily PostgreSQL custom-format dump and perform a scheduled restore test. A backup is not accepted until a restore has been demonstrated.

docker compose exec -T postgres pg_dump -U lead_desk_owner -d lead_desk -Fc > backup.dump docker compose exec -T postgres pg_restore -U lead_desk_owner -d lead_desk --clean --if-exists < backup.dump

## Operational commands

docker compose logs -f web worker caddy docker compose run --rm migrate npm run db:verify BOOTSTRAP_OWNER_EMAIL=owner@example.com OWNER_RESET_PASSWORD='new-strong-password' npm run owner:reset-password

# 7. Known limits and final ownership

| Item | Current position | Owner/action |
| --- | --- | --- |
| Background alerts | Sound and counters require the Today page to be open and alerts enabled by a tap. | Add web push/provider alerts only if this becomes a requirement. |
| Contact proof | A Call/WhatsApp tap proves link launch, not a completed conversation. | Use follow-up answers and notes as the human outcome record. |
| Sheet latency | Polling is near-real-time, default one minute. | Client accepts polling or funds a different source architecture. |
| Availability | Single-region Compose; no managed failover. | Operations team owns VPS monitoring, backups and restore drills. |
| Dependency audit | npm audit --omit=dev reports two transitive advisories (one moderate, one high) in Next's bundled PostCSS; npm reports no fix available. | Track upstream Next.js remediation; do not force an unsafe dependency override. |
| Docker validation | Compose files are complete, but local Docker could not be executed on this Mac. | Run the documented launch commands on the target VPS before traffic. |

## External actions remaining

Approve the final domain, create DNS and provision the Mumbai VPS with Docker Engine and Compose.

Create production .env values and keep all secrets outside source control.

Connect the real Google service account and Sheet, then execute the cutoff/mapping acceptance test.

Complete the client Business Manager checklist and activate Meta last.

Run physical mobile acceptance on the devices the sales team will use.

Configure off-host backups, monitoring and a tested restore procedure.

## Source of truth

README.md contains setup and integration instructions. docs/go-live-checklist.md is the operational acceptance list. Database migration 0006 is the authoritative canonical-outcome/follow-up-attribution migration. Automated tests are the acceptance evidence for application behavior.

HANDOFF DECISION The codebase is ready for the client's deployment team to run on the target VPS. Production traffic should not begin until the Docker boot, real Sheet test, physical mobile test, tenant-access check and backup/restore checklist have passed in that environment.