TECHNICAL EVIDENCE • BLOCKS 1 + 2

# Lead Response Desk

Implementation evidence report

| 27 tests passing | 35 tenant-scoped tables | 2 blocks audited |
| --- | --- | --- |

| Prepared | 23 September 2026 |
| --- | --- |
| Repository | lead-response-desk |
| Audience | Independent technical reviewer / Claude |
| Scope | Evidence-only audit; no VPS deployment or live Meta connection |

Verdict
Substantially implemented; not yet fully complete or fully regression-tested.

# Executive summary

Blocks 1 and 2 are substantially implemented, but they are not fully complete or fully regression-tested. The most important gaps are:

Today queue has sound and on-screen counters, but no browser/app icon badge and the alert button text differs from the requested copy.

The first-touch quick-note box is always available rather than being shown specifically after the first touch.

The reports page still contains a broken link to /reports/weekly even though that route was removed.

Two close-gate implementations coexist: the live API enforces the requested Block 1 two-attempt/two-day rule, while an older domain helper enforces a different three-attempt/WhatsApp/note rule.

The 10,000-row Google Sheets proof used synthetic/mock rows, not the client's real sheet.

Several important workflows are coded but do not have dedicated committed behavior tests.

The real Meta account and VPS deployment are intentionally outside today's scope.

The committed automated suite passes: 7 test files, 27 tests.

# 1. Requirement checklist

## Block 1

| ID | Status | Evidence paths | Test coverage and notes |
| --- | --- | --- | --- |
| 1A | DONE | src/db/schema.ts; src/db/migrations/0004_core_product_flow.sql | production application contract > uses the exact Block 1 roles and lead stages |
| 1B | DONE | src/services/lead-intake.ts; src/app/api/leads/[id]/assign/route.ts; src/db/migrations/0004_core_product_flow.sql | No dedicated behavior test. Round-robin filters disabled/unavailable users and falls back to the owner. Reassignment changes leads.assigned_to; pending follow-ups remain attached to the lead, so their visibility follows the new assignee. |
| 1C | DONE | src/app/api/settings/store-hours/route.ts; src/components/admin-console.tsx; src/domain/sla.ts; src/services/lead-intake.ts; src/db/migrations/0004_core_product_flow.sql | SLA > moves a 21:30 domestic lead to 11:05 the next day. This is a pure domain test, not an end-to-end API/database test. |
| 1D | PARTIAL | src/components/today-queue.tsx; src/services/product-read-models.ts | No test. Three sections, 30-second refresh, sound and visible counts are present. The action says “Turn on lead alerts,” not the exact requested “Tap to enable alerts.” There is no browser/app icon badge. |
| 1E | PARTIAL | src/components/today-queue.tsx; src/components/lead-detail.tsx; src/app/api/attempts/route.ts; src/db/migrations/0004_core_product_flow.sql | No test. Call and WhatsApp use real <a href> links. Attempt logging uses sendBeacon or keepalive fetch synchronously, without awaiting before navigation. first_response_minutes is store-hours adjusted. The quick-note box is always present rather than being revealed specifically after the first touch. |
| 1F | DONE | src/db/migrations/0004_core_product_flow.sql; src/services/followups.ts; src/app/api/followups/[id]/route.ts; src/worker/index.ts | No committed automated test; live database proof is documented below. lead_followups has RLS; cadence is configurable from 1–14 days with default 4; both Yes and No require a 10-character note; Yes requires a same-day attempt; missed items are marked at store close; missed does not stop later cadence; lead becomes dormant after the final day. |
| 1G | DONE for the Block 1 two-attempt/two-day rule | src/db/migrations/0004_core_product_flow.sql; src/app/api/leads/[id]/close/route.ts; src/components/lead-detail.tsx; src/services/product-read-models.ts | No dedicated automated API test; live proof below. Won requires value; Dead/Bad require a reason; API enforces two attempts across two days; UI shows live remaining counts; closing cancels pending follow-ups; cancelled follow-ups are excluded from metrics. |
| 1H | DONE | src/services/lead-intake.ts | No test. A repeat dormant enquiry reactivates the lead; a repeat open enquiry logs an event; a repeat closed enquiry creates a new lead. |
| 1I | DONE | src/db/migrations/0004_core_product_flow.sql; src/app/api/auth/login/route.ts; src/services/bootstrap.ts; scripts/reset-owner-password.ts; package.json | production application contract > uses password hashes and has no OTP sign-in endpoints. Bcrypt with cost 12 is used. Role migration and reset-password CLI do not have dedicated behavior tests. |
| 1J | DONE | src/integrations/google-sheets.ts; src/services/google-sheets.ts; src/app/api/admin/google-sheets/route.ts; src/components/admin-console.tsx | Covered by all five Google Sheets tests. Cutoff and skipped counts exist; no 5,000-row cap; meta_lead_id mapping exists; day-first dates are parsed in IST. The 10,000-row test is synthetic, not the real client sheet. |
| 1K | PARTIAL | src/components/product-dashboard.tsx; src/services/product-read-models.ts; src/app/api/dashboard/route.ts; src/app/reports/page.tsx | No metric-correctness test. Owner live strip, per-salesperson metrics, Today/7/30 filters and source split exist. There is no /reports/weekly route, but the reports page still links to it, so that link is broken. |
| 1L | DONE | scripts/seed.ts | No test. Demo seed was rewritten for the new stages/follow-ups and throws when NODE_ENV=production. |

## Block 2

| ID | Status | Evidence paths | Test coverage and notes |
| --- | --- | --- | --- |
| 2A | DONE | src/app/api/webhooks/meta/route.ts; src/adapters/meta-lead-source.ts; src/services/job-queue.ts | accepts only a timing-safe sha256 signature; stores a valid raw payload, queues it, hydrates it, and ingests it; rejects an invalid signature without persisting or queueing. The raw request body is used for signature verification and persistence precedes queueing. |
| 2B | DONE | src/adapters/meta-lead-source.ts; src/services/meta-leads.ts; src/services/job-queue.ts | maps configurable form fields into the canonical lead; hydrates through Graph and surfaces retryable HTTP failures; records Graph failure for retry. created_time becomes arrival time; retry/backoff is wired. |
| 2C | DONE, primarily static coverage | src/worker/index.ts; src/services/meta-leads.ts; src/adapters/meta-lead-source.ts | wires persistence-before-queue, retries, reconciliation and cross-source locking. Reconciliation is scheduled every 15 minutes and only operates when enabled. |
| 2D | DONE | src/db/migrations/0004_core_product_flow.sql; src/services/lead-intake.ts | Committed coverage is source/contract based; the real concurrent database proof is below. Uses an advisory lock, unique (tenant_id, meta_lead_id), and phone plus 10-minute fallback. |
| 2E | DONE, partly untested | src/components/admin-console.tsx; src/app/api/admin/meta/route.ts; src/app/api/admin/meta/test/route.ts; src/env.ts; src/db/migrations/0005_meta_env_only.sql | No direct settings-UI test. The Graph tests confirm server-side bearer use. Token is environment-only, never sent to the browser, and a database constraint forces token_ciphertext to remain null. |

# 2. Automated tests

## tests/domain.test.ts

1. normalizes Indian numbers and detects international numbers

2. moves a 21:30 domestic lead to 11:05 the next day

3. uses a continuous five-minute clock for international leads

4. blocks two attempts on one day

5. allows three attempts over two days including WhatsApp

## tests/google-sheets.test.ts

1. extracts spreadsheet ID from share URL

2. maps values with a configurable header and skips blank rows

3. moves a same-external-ID row through the repeat path

4. parses Indian day-first timestamps in IST

5. maps at least 10,000 rows without truncation

## tests/meta-leads.test.ts

1. accepts only a timing-safe sha256 signature

2. decodes leadgen entries and tolerates malformed payload shapes

3. maps configurable form fields into the canonical lead

4. hydrates through Graph and surfaces retryable HTTP failures

5. wires persistence-before-queue, retries, reconciliation and cross-source locking

## tests/meta-pipeline.test.ts

1. stores a valid raw payload, queues it, hydrates it, and ingests it

2. rejects an invalid signature without persisting or queueing

3. records Graph failure for retry

## tests/notifications.test.ts

1. falls back from WhatsApp to push — this is legacy/out-of-scope behavior intended for Block 3 removal.

## tests/production-contract.test.ts

1. uses tenant-scoped database read models instead of product mock arrays

2. maps every authenticated request into an RLS-scoped database transaction

3. does not cache authenticated application pages

4. contains no out-of-scope product or client names

5. uses the exact Block 1 roles and lead stages

6. uses password hashes and has no OTP sign-in endpoints

## tests/tenant-security-contract.test.ts

1. requires every app table to have a non-null tenant_id

2. forces RLS and requires at least one policy for every app table

## Raw npm test output

> lead-response-desk@0.1.0 test > vitest run RUN v3.2.4 /Users/harsh/Documents/Codex/2026-09-13/new-chat/lead-response-desk ✓ tests/tenant-security-contract.test.ts (2 tests) 2ms ✓ tests/production-contract.test.ts (6 tests) 7ms ✓ tests/notifications.test.ts (1 test) 2ms ✓ tests/meta-pipeline.test.ts (3 tests) 10ms ✓ tests/google-sheets.test.ts (5 tests) 18ms ✓ tests/domain.test.ts (5 tests) 193ms ✓ tests/meta-leads.test.ts (5 tests) 6ms Test Files 7 passed (7) Tests 27 passed (27) Start at 22:44:10 Duration 788ms (transform 300ms, setup 0ms, collect 1.28s, tests 239ms, environment 1ms, prepare 515ms)

# 3. Proof runs

These are manual proofs performed against disposable local infrastructure. They are evidence, not committed regression tests.

## A. 10,000-row sheet test

Result: Passed with exactly 10,000 mapped rows.

Data source: Synthetic/mock rows generated in the automated test, not real client data.

Command: npm test -- tests/google-sheets.test.ts --reporter=verbose ✓ Google Sheets intake > extracts a spreadsheet ID from a share URL ✓ Google Sheets intake > maps values with a configurable header and skips blank rows ✓ Google Sheets intake > moves a same-external-ID row through the repeat path ✓ Google Sheets intake > parses Indian day-first timestamps in IST ✓ Google Sheets intake > maps at least 10,000 rows without truncation Test Files 1 passed (1) Tests 5 passed (5)

## B. Concurrent dedupe: Sheet and webhook at the same moment

Method: Two concurrent ingestLead calls were executed against a disposable PostgreSQL database with the same tenant, phone and meta_lead_id; one represented Sheet intake and one Meta webhook intake.

Result: [ {"action":"inserted","leadId":"85a72bf7-74cb-491c-ad86-2e03db8ce1ee"}, {"action":"unchanged","leadId":"85a72bf7-74cb-491c-ad86-2e03db8ce1ee"} ] Database count for meta_lead_id = meta-proof-concurrent: 1 Stored source: csv_import Recorded events: source_matched(meta), lead_received(sheet)

Conclusion: Advisory locking plus uniqueness prevented duplicate lead creation.

Limitation: This was a manual proof and is not a committed regression test.

## C. Follow-up cadence across four days

Method: A disposable lead and first attempt were backdated. Days 1, 2 and 4 were prepared as completed answers; day 3 remained pending. processFollowupCadence was then executed with a faked current date after store close.

Worker aggregate: {"due":5,"missed":10,"dormant":6} Proof lead final stage: dormant day 1 ¦ done ¦ yes ¦ note present day 2 ¦ done ¦ no ¦ note present day 3 ¦ missed ¦ — ¦ — day 4 ¦ done ¦ yes ¦ note present

Conclusion: A missed day does not stop the cadence, and the lead becomes dormant after day 4.

Limitation: Historical answers were prepared directly in SQL, so this proof does not exercise the API's same-day validation. The API validation is coded but lacks a dedicated committed test.

## D. Close gate: Bad / not reachable

With one attempt on one day:

HTTP/1.1 422 Unprocessable Entity { "error":"1 more contact attempt and 1 more contact day needed", "allowed":false, "attempts":1, "distinct_days":1, "required_days":2, "required_attempts":2 }

After adding a second attempt on a different day and repeating the same request:

HTTP/1.1 200 OK {"ok":true}

Conclusion: The live close API enforces the Block 1 two-attempt/two-day rule.

## E. Tenant security / RLS catalog audit

The catalog check covers every app table, including lead_followups. Every row below has non-null tenant_id, RLS enabled, RLS forced, and at least one policy.

| Table | tenant_id NOT NULL | RLS enabled | RLS forced | Policy count |
| --- | --- | --- | --- | --- |
| assignment_rules | YES | YES | YES | 1 |
| attempt_events | YES | YES | YES | 3 |
| attempts | YES | YES | YES | 3 |
| audit_log | YES | YES | YES | 1 |
| auth_challenges | YES | YES | YES | 1 |
| business_hours | YES | YES | YES | 1 |
| daily_metrics | YES | YES | YES | 1 |
| form_field_map | YES | YES | YES | 1 |
| google_sheet_connections | YES | YES | YES | 1 |
| google_sheet_sync_runs | YES | YES | YES | 1 |
| import_rows | YES | YES | YES | 1 |
| imports | YES | YES | YES | 1 |
| job_events | YES | YES | YES | 1 |
| jobs | YES | YES | YES | 1 |
| lead_events | YES | YES | YES | 3 |
| lead_followups | YES | YES | YES | 5 |
| lead_sla_cycles | YES | YES | YES | 1 |
| leads | YES | YES | YES | 5 |
| meta_ad_cache | YES | YES | YES | 1 |
| meta_connections | YES | YES | YES | 1 |
| notes | YES | YES | YES | 3 |
| notifications | YES | YES | YES | 1 |
| reports | YES | YES | YES | 1 |
| sessions | YES | YES | YES | 1 |
| sla_policies | YES | YES | YES | 1 |
| source_connections | YES | YES | YES | 1 |
| source_forms | YES | YES | YES | 1 |
| store_holidays | YES | YES | YES | 1 |
| stores | YES | YES | YES | 1 |
| targets | YES | YES | YES | 1 |
| tenants | YES | YES | YES | 1 |
| user_store_memberships | YES | YES | YES | 1 |
| users | YES | YES | YES | 1 |
| webhook_events | YES | YES | YES | 1 |
| webhook_processing_events | YES | YES | YES | 1 |

Catalog query used:

SELECT c.relname AS table_name, CASE WHEN a.attnotnull THEN 'YES' ELSE 'NO' END AS tenant_id_not_null, CASE WHEN c.relrowsecurity THEN 'YES' ELSE 'NO' END AS rls_enabled, CASE WHEN c.relforcerowsecurity THEN 'YES' ELSE 'NO' END AS rls_forced, count(p.polname) AS policy_count FROM pg_class c JOIN pg_namespace n ON n.oid = c.relnamespace JOIN pg_attribute a ON a.attrelid = c.oid AND a.attname = 'tenant_id' LEFT JOIN pg_policy p ON p.polrelid = c.oid WHERE n.nspname = 'app' AND c.relkind = 'r' GROUP BY c.relname, a.attnotnull, c.relrowsecurity, c.relforcerowsecurity ORDER BY c.relname;

# 4. Honesty check

## Built differently from the requested specification

1. The Today queue has visible counters, not a browser/app icon badge.

2. The alerts button copy is “Turn on lead alerts,” not the exact requested “Tap to enable alerts.”

3. The lead quick-note box is always visible; it is not specifically revealed immediately after first touch.

4. /reports/weekly is removed, but a stale link remains on the reports page.

5. There are two close-gate implementations:

the live close API uses two attempts across two distinct days for Bad/not reachable;

src/domain/close-gate.ts still carries a different three-attempt/WhatsApp/note rule and is not used by that API.

6. Some Dead/Bad reason values differ from the canonical Amendment 1.1 lists and need normalization.

7. Follow-up reassignment is achieved indirectly through lead ownership rather than rewriting every pending follow-up row.

## Coded but not fully tested

Round-robin assignment, disabled-user skipping, owner fallback and reassignment behavior.

Repeat-enquiry behavior across dormant, open and closed states.

Full store-hours settings API and UI behavior.

Browser sound-permission and alert behavior.

Attempt-before-navigation behavior in a real browser.

End-to-end first-response calculation in the database.

Follow-up response API constraints, including the Yes/same-day requirement.

Dashboard/report metric correctness across all date filters.

Owner password-reset CLI behavior.

Production seed refusal.

Reconciliation timer behavior and retry/backoff are covered partly by static contract tests rather than a live worker clock.

Real Meta Graph access has not been tested because the real Meta account is intentionally not connected yet.

## Test-data qualifications

The 10,000-row Sheets test is synthetic, not the client's live Google Sheet.

The Meta pipeline tests use mocked Graph responses, not the live Meta account.

The four-day follow-up proof used direct SQL to prepare historical rows and proves worker/dormancy behavior, not the full API journey.

One of the 27 tests (falls back from WhatsApp to push) covers legacy functionality that is scheduled for Block 3 removal.

# 5. Scope and required next order

Deployment to the VPS and connection to the real Meta account are not in scope for today's implementation proof. The client's team can complete those steps from the README; the implementation should not wait on them.

The agreed next sequence is:

1. Block 3 removal first.

2. Docker fresh-volume boot.

3. Fifteen-step smoke test.

4. Block 4 handoff.

# Final assessment

Blocks 1 and 2 are substantially implemented and the current automated suite is green, but the project is not yet honestly describable as fully complete. The partial requirements, stale report link, dual gate logic, reason-list drift and untested behavior listed above should be addressed before final acceptance.